03/04/2026

CRIS CASTRO

OWNER

FLEUR C PRINT

B5L16 Birch, Urban Deca Homes

Marilao, Bulacan

Subject: Web Development Student Project - Request and Client Acceptance

Dear Mrs. Castro,

We are BS Computer Engineering students from Bulacan State University - College of Engineering. As part of our Web Development final project, we would like to build a website for your organization at no cost. This includes a public website and a simple Admin Dashboard so you can update content without coding.

What we will build:

• Public website (mobile-friendly and responsive)

• Admin login + dashboard to edit content (text, images, and items like services/products/posts)

• Firebase database + storage for content and images

• Basic contact/inquiry form

Timeline (target):

• Feb 19-Mar 5: planning, wireframes, and initial pages

• Mar 12: working build (Firebase connected + admin editing)

• Mar 19: apply your feedback + final improvements

• Mar 26: final presentation; we will provide final links and access details

What we need from you:

• Permission to use your organization as our project client

• Basic content (logo, list of services/products, contact details, photos if available)

• At least two short feedback check-ins during the project

We will only use the content you approve. If you agree, please sign the acceptance section below.

Sincerely,

GIDASHEL

Daryl Burcia, Gilmer Bulanadi, Jeremy Elmo Ebardo, Josh Tejada

BS Computer Engineering - Web Development

CLIENT ACCEPTANCE

I, [CLIENT NAME], representing [ORGANIZATION / BUSINESS NAME], agree to be the client for the Web Development Final Project and allow the student team to develop the website and admin dashboard described above.

| Client Name / Signature: | ______________________________ Date: ____________ |
| --- | --- |
| Contact Number / Email: | ______________________________ |